Table of Contents

1	INTRODUCTION	2

2	QUALITY OBJECTIVES	3

2.1	Primary Objectives	3

2.2	Secondary Objectives	3

3	SCOPE	3

3.1	In Scope	3

3.2	Out Of Scope	3

4	TEST APPROACH	4

4.1	Unit Testing	4

4.2	Integration Testing	4

4.3	Functional Testing	4

4.4	UI/UX Testing	5

4.5	Non –Functional Testing	5

4.6	Regression Testing	5

4.7	UAT Support	5

5	ROLES AND RESPONSIBILITIES	6

6	ENTRY AND EXIT CRITERIA	6

6.1	Entry Criteria	6

6.2	Exit Criteria	6

7	SUSPENSION CRITERIA AND RESUMPTION REQUIREMENTS	7

7.1	Suspension criteria	7

7.2	Resumption criteria	7

8	Deliverables	7

9	RESOURCE AND ENVIRONMENT NEEDS	7

10	TEST SCHEDULE	8

APPROVALS:	8

TERMS/ACRONYMS	8

Document Revision History

| Date | Version | Description | Author | Reviewer | Approver |
| --- | --- | --- | --- | --- | --- |
| 14-02-25 | 0.1 | Test plan was created | H.Madechihwe |  |  |

# INTRODUCTION

The purpose of this Master Test Plan is to define the strategy, scope, resources, and schedule for all testing activities related to the implementation of the SMS Management Dashboard with a maker-checker approval workflow. This document ensures that all stakeholders have a shared understanding of how the quality of the new feature will be verified.

# QUALITY OBJECTIVES

## Primary Objectives

The primary objectives of testing are to:

- Verify that all functional requirements (FR-01 to FR-04) are implemented correctly.

- Ensure compliance with non-functional requirements (NFR-01 to NFR-04).

- Validate that the maker-checker workflow functions as intended, preventing unauthorized SMS dispatch.

- Ensure the system is user-friendly, intuitive, and meets usability standards.

- Confirm integration with SMS gateway and delivery reporting.

- Provide evidence of coverage and compliance through traceability.

## Secondary Objectives

The secondary objectives of testing will be to: identify and expose all issues and associated risks, communicate all known issues to the project team, and ensure that all issues are addressed in an appropriate matter before release.  As an objective, this requires careful and methodical testing of the application to first ensure all areas of the system are scrutinized and, consequently, all issues (bugs) found are dealt with appropriately.

# SCOPE

## In Scope

This test plan covers the testing of all components described in the Functional Specifications Document V1.0 for the SMS Management Dashboard. This includes:

- Maker request creation (Send/Cancel SMS).

- Approver workflow (approve/decline, bulk actions).

- SMS delivery reporting.

- Dashboard UI/UX validation.

- Performance, security, usability, and reliability testing.

## Out Of Scope

- SMS gateway implementation (assumed stable).

- External system integrations beyond RCMS.

# TEST APPROACH

Testing will be a combination of manual and automated approaches, executed in phases.

## Unit Testing

- Responsibility: Development Team.

- Description: Developers will test individual code components (functions, methods) to ensure they work in isolation. This includes logic for request creation, approval rules, and status changes.

- QA Involvement: QA may review unit test results to ensure critical paths are covered.

## Integration Testing

- Responsibility: QA Team (with Dev support).

- Description: Testing the interfaces between the RCMS, the new SMS module, and the SMS Gateway.

  - Test Scenario: When a request is approved, verify that the correct API call is made to the SMS Gateway with the right payload (phone numbers, message).

  - Test Scenario: Verify correct handling of success/failure responses from the SMS Gateway.

## Functional Testing

- Responsibility: QA Team.

- Description: This is the core of the testing effort, verifying the system against the FSD. It will be primarily manual, covering all paths:

  - Positive Testing: Happy paths (e.g., Maker creates request -> Checker approves -> SMS sent).

  - Negative Testing: Unhappy/error paths (e.g., Checker declines request, invalid data entry, attempting actions without proper permissions).

  - Boundary Value Analysis: Testing with single SMS requests vs. bulk requests (e.g., 1 customer, 100 customers, 1000 customers).

  - State Transition Testing: Testing all possible status changes for an SMS request (e.g., Draft -> Pending Approval -> Approved -> Sent; Pending Approval -> Declined).

## UI/UX Testing

- Responsibility: QA Team.

- Description: Manual testing against the UI design specifications.

    - Layout: Verify all elements (buttons, tables, filters) are displayed correctly.

    - Responsiveness: Test on different screen resolutions.

    - Usability: Verify the "two-click" rule for approvals (e.g., one click to select, one click to approve/decline). Ensure navigation is intuitive.

## Non –Functional Testing

- Responsibility: QA Team / Performance Team.

- Description:

    - Performance Testing: Simulate multiple Checkers approving requests simultaneously. Measure response times for bulk approvals. Use JMeter

    - Security Testing: Verify role-based access control (e.g., a Maker cannot access the approval page). Validate that the audit log captures all key actions (who, what, when).

    - Reliability Testing: Test the queuing/retry mechanism by simulating SMS gateway failure. Verify no messages are lost.

## Regression Testing

- Responsibility: QA Team.

- Description: After each bug fix or at the end of a testing cycle, a set of core test cases will be executed to ensure new code hasn't broken existing functionality.

- Automation Potential: Key regression test cases (e.g., core approval flow, login, navigation) should be automated using Selenium or a similar tool to save time in future cycles.

## UAT Support

- Responsibility: QA Team, Business Analysts, Business Users.

- Description: QA will support the UAT team by providing test data, environment access, and clarifying how features should work.

# ROLES AND RESPONSIBILITIES

| Role | Staff Member | Responsibilities |
| --- | --- | --- |
| Project Manager |  | Approve test plan, allocate resources, manage project risks and timeline. |
| QA Lead |  | 1. Participation in the project plan creation/update process. 2.Planning and organization of test process for the release. 3.Coordinate with QA analysts/engineers on any issues/problems encountered during testing. 4.Report progress on work assignments to the PM |
| QA |  | 1.Create and execute test cases 2. Write the requirements traceability matrix 3. Create test data 4. Log and verify defects 5. Design, develop, and maintain automated test scripts for regression. |
| Development Lead |  | Ensure code is ready for QA, provide unit test results, fix defects. |
| Business Analyst |  | Clarify requirements, review test cases, support UAT. |
| System Admin/DBA |  | Maintain and configure the QA environment and database. |

# ENTRY AND EXIT CRITERIA

## Entry Criteria

- Approved FSD V1.0 is available.

- UI/UX mock-ups are finalized and approved.

- Code development for the feature is complete and deployed to the QA environment.

- Unit testing has been completed and signed off by the Development Lead.

- The QA environment is stable and configured (database, services).

- Test data requirements are defined and test data is prepared.

## Exit Criteria

- 100% of planned test cases have been executed.

- At least 95% of test cases have passed.

- No Critical or High severity defects are in an "Open" state.

- All Medium severity defects have been reviewed and a business decision made (fix or defer).

- The Requirements Traceability Matrix (RTM) is complete, showing 100% coverage.

- A test execution summary report has been prepared and shared with stakeholders.

# SUSPENSION CRITERIA AND RESUMPTION REQUIREMENTS

## Suspension criteria

Suspension: Testing will be suspended if a "showstopper" defect is found that prevents further testing of major functionality (e.g., users cannot log in, the approval button does nothing).

## Resumption criteria

Resumption: Testing will resume once a fix for the showstopper defect is deployed to the QA environment and a smoke test passes.

# Deliverables

The following documents and artefacts will be produced during the testing phase:

- Master Test Plan (This document)

- Requirements Traceability Matrix (RTM)

- Test Scenarios

- Detailed Test Cases

- Test Data (e.g., user credentials, sample customer data)

- Defect Reports (logged in the project's bug tracking system)

- Test Execution Reports (Daily/Weekly status reports)

- Test Summary Report (At the conclusion of testing)

# RESOURCE AND ENVIRONMENT NEEDS

- QA Team: 2 manual testers, 1 automation engineer.

- Tools: Selenium, Postman (API validation), JMeter (performance), Jira (defect tracking).

- Environment: RCMS test environment with SMS gateway integration.

# TEST SCHEDULE

| Milestone | Target Date | Dependencies |
| --- | --- | --- |
| Test Planning Complete | 14/02/2026 | Approved FSD |
| Test Case Development Complete | 16/02/2026 | Test Plan Approved |
| QA Environment Ready | 01/03/2026 | Dev complete, deployment package |
| Test Execution (Cycle 1) | 01/03/2026 - 05/03/2026 | QA Environment Ready |
| Defect Fixing & Re-testing | 06/03/2026 - 15/03/2026 | Defects logged from Cycle 1 |
| Regression Testing | 16/03/2026 - 17/03/2026 | All Critical/High defects closed |
| Test Summary Report | 18/03/2026 | Regression Testing complete |
| UAT Support | 19/03/2026 - 23/03/2026 | Successful QA completion |

# APPROVALS:

|  | Project Manager | QA Lead |
| --- | --- | --- |
| Name |  |  |
| Signature |  |  |

# TERMS/ACRONYMS

The below terms are used as examples, please add/remove any terms relevant to the document.

| TERM/ACRONYM | DEFINITION |
| --- | --- |
| RCMS | Retail Credit Management System |
| UI | User interface |
| UAT | User acceptance testing |
| QA | Quality Assurance |
| RTM | Requirements Traceability Matrix |